**Online Banking System**

**Project Scope**

**Project Objective:**

To build an Online Banking System that helps patrons carry out their day-to-day banking activities without any hassle.

**Deliverables:**

* Sytem Architecture Design Document
* User Interface Design Document
* Database Design Document
* Executables
* Code Listing
* Test Cases

**Milestones:**

|  |  |
| --- | --- |
| **Items** | **Month** |
| Feasibility Study | November 2017 |
| Requirements Specification Document Sign off | November 2017 |
| System Architecture Design Document Sign off | November 2017 |
| User Interface Design Document Sign off | December 2017 |
| Database Design Document Sign off | December 2017 |
| Prototype Approval | December 2017 |
| Software Development Module 1 Demo | January 2017 |
| Software Development Modeule 2 Demo | March 2017 |
| Test Scenarios & Test Cases Approval | April 2017 |
| Quality Assurance Sign off | April 2017 |
| Software Delivery | May 2017 |

**Technical Requirements:**

* Web Server – Oracle HTTP Server 11g(OHS)
* Application Server – Oracle WebLogic Server 11g
* Database – Oracle Database 11g

**Limits and Exclusions:**

* System does not handle Liquidation of Fixed Deposits which has to be carried out manually at any of the bank’s branches.
* System does not handle online approval of registration for Third Party Transfer (TPT) which has to be done at the customer’s home branch. Once approved, they can avail TPT services online.

**Customer Review:**

Mr. Vineet Chauhan – POC and Product Head of Amogh Bank.